16-Week Full Stack Development Roadmap

AI-Powered Personal Finance Management Platform

Week-by-week plan with tasks, learning goals, deliverables, and tech stack for a 2-person team

# Team Structure

| Member A — Backend & DevOps | Member B — Frontend & UI |
| --- | --- |
| - Java - Spring Boot - Spring Security - JPA/Hibernate - MySQL - Redis - AI APIs - Docker - Deployment | - React - Tailwind CSS - Redux Toolkit - React Router - Axios - Charts - Responsive UI - React Hook Form |

# Week-by-Week Plan

## Week 1 — Project Setup & Architecture

Build the project foundation.

|  | Member A — Backend & DevOps | Member B — Frontend & UI |
| --- | --- | --- |
| Tasks | - Create GitHub Repository - Create Spring Boot project (Web, Data JPA, MySQL Driver, Lombok, Validation) - Configure application.properties - Create packages: controller, service, repository, entity, dto, config, security, exception, utils - Design database tables: Users, Roles - Configure MySQL & test connection - Create README | - Create React project - Install React Router, Tailwind CSS, Axios, Redux Toolkit, React Icons, React Hook Form - Create folder structure: components, pages, hooks, redux, utils, services, assets, layouts - Build Landing Page, Navbar, Footer, 404 Page |
| Learn | - Java 21 - Spring Boot - Maven - Project structure - MySQL - JPA | - React - Tailwind - Folder structure - Routing |

Tech Stack This Week

Backend: Java 21, Spring Boot, Maven, MySQL, JPA

Frontend: React, Tailwind CSS, Redux Toolkit, React Router, Axios, React Hook Form

Deliverable: GitHub → Backend → Frontend → Connected

## Week 2 — Authentication

|  | Member A — Backend & DevOps | Member B — Frontend & UI |
| --- | --- | --- |
| Tasks | - Implement user registration & login - JWT + BCrypt + Spring Security - Role-based authentication - Refresh token - APIs: POST /register, POST /login, POST /refresh | - Login Page - Register Page - Forgot Password UI - Protected Routes - Navbar login state - Axios interceptors - Store token - Redux authentication slice |
| Learn | - JWT - Spring Security - Filters - Authentication/Authorization - Password encryption | - Redux Toolkit - Axios - Authentication flow |

Tech Stack This Week

Backend: Spring Security, JWT, BCrypt

Frontend: Redux Toolkit, Axios Interceptors

Deliverable: Complete authentication flow

## Week 3 — Income Module

|  | Member A — Backend & DevOps | Member B — Frontend & UI |
| --- | --- | --- |
| Tasks | - Tables: Income, Categories - APIs: add / update / delete income, get monthly income, search, filter - Validation & exception handling | - Income Dashboard - Income Form - Income Table - Search, filters, pagination |
| Learn | - CRUD - DTO - Mapper - Validation - Global exception handling | - React forms - Tables - Pagination |

Tech Stack This Week

Backend: Spring Data JPA, Bean Validation

Frontend: React Hook Form, Pagination components

## Week 4 — Expense Module

|  | Member A — Backend & DevOps | Member B — Frontend & UI |
| --- | --- | --- |
| Tasks | - Expense entity - Expense APIs - Search, filters, sorting, pagination - Categories | - Expense Page - Expense Table - Expense Cards - Category filter, date filter - Responsive UI |
| Learn | — | - Advanced React - Reusable components |

Tech Stack This Week

Backend: Spring Data JPA

Frontend: Reusable component patterns, Tailwind CSS

## Week 5 — Dashboard

|  | Member A — Backend & DevOps | Member B — Frontend & UI |
| --- | --- | --- |
| Tasks | - Dashboard APIs - Monthly summary, yearly summary, category summary - Cash flow & statistics | - Charts: Pie, Bar, Area - Dashboard cards - Recent transactions |
| Learn | — | - Recharts - React |

Tech Stack This Week

Backend: Aggregation queries

Frontend: Recharts

Deliverable: Beautiful dashboard

## Week 6 — Budget Planner

|  | Member A — Backend & DevOps | Member B — Frontend & UI |
| --- | --- | --- |
| Tasks | - Budget entity - Budget APIs - Budget calculation logic - Exceeded budget logic - Notifications | - Budget UI - Budget progress - Progress bars - Budget cards - Alerts |
| Learn | - Business logic | — |

Tech Stack This Week

Backend: Business rule engine

Frontend: Progress bar / alert components

## Week 7 — Savings Goals

|  | Member A — Backend & DevOps | Member B — Frontend & UI |
| --- | --- | --- |
| Tasks | - Goal entity - Goal CRUD - Goal progress - Goal completion | - Savings UI - Circular progress - Timeline - Animations |
| Learn | — | - Progress tracking |

Tech Stack This Week

Backend: Spring Data JPA

Frontend: Framer Motion

## Week 8 — Bill Reminder

|  | Member A — Backend & DevOps | Member B — Frontend & UI |
| --- | --- | --- |
| Tasks | - Bill entity - Email reminder - Scheduler / cron jobs - Notification APIs | - Calendar - Reminder UI - Upcoming bills - Notification cards |
| Learn | - JavaMail - Spring Scheduler - Cron | — |

Tech Stack This Week

Backend: JavaMail, Spring Scheduler

Frontend: Calendar/date UI

Deliverable: Reminder system

## Week 9 — Investment Module

|  | Member A — Backend & DevOps | Member B — Frontend & UI |
| --- | --- | --- |
| Tasks | - Investment entity: Stock, Mutual Funds, Gold, FD, Crypto - Portfolio APIs | - Portfolio UI - Investment cards - Profit/Loss - Asset allocation |
| Learn | - Financial data modeling | — |

Tech Stack This Week

Backend: Domain modeling

Frontend: Charts, Cards

## Week 10 — Analytics

|  | Member A — Backend & DevOps | Member B — Frontend & UI |
| --- | --- | --- |
| Tasks | - Analytics APIs - Monthly growth - Portfolio analysis - Category reports | - Analytics dashboard - Graphs - Heatmaps - Comparisons |
| Learn | — | - Data visualization |

Tech Stack This Week

Backend: Reporting queries

Frontend: Recharts / heatmap libraries

## Week 11 — OCR Bill Scanner

|  | Member A — Backend & DevOps | Member B — Frontend & UI |
| --- | --- | --- |
| Tasks | - Image upload API - OCR integration - Parse bill: merchant, amount, date, GST - Save as expense | - Upload screen - Image preview - OCR result screen - Confirm & edit fields |
| Learn | - Multipart file upload - Tesseract OCR - Google Vision | — |

Tech Stack This Week

Backend: Tesseract OCR / Google Cloud Vision API

Frontend: File upload UI

Deliverable: Upload receipt → Expense created

## Week 12 — AI Spending Analysis

|  | Member A — Backend & DevOps | Member B — Frontend & UI |
| --- | --- | --- |
| Tasks | - Gemini API integration - Prompt engineering - Analyze expenses - Generate suggestions | - AI dashboard - Insights cards - Chat window - Loading animations |
| Learn | - REST API - JSON - Prompt design | — |

Tech Stack This Week

Backend: Gemini API (or OpenAI API)

Frontend: Chat-style UI

Deliverable: AI financial report

## Week 13 — AI Financial Advisor

|  | Member A — Backend & DevOps | Member B — Frontend & UI |
| --- | --- | --- |
| Tasks | - Financial recommendation engine - Decision logic - Budget analysis - Savings analysis - Goal analysis | - Chat UI: financial assistant - Question history |
| Learn | — | — |

Tech Stack This Week

Backend: Rules/decision engine over AI output

Frontend: Chat history UI

Deliverable: Example: "Can I buy iPhone?" → AI → "Yes" or "Wait 3 months"

## Week 14 — Voice Expense Entry

|  | Member A — Backend & DevOps | Member B — Frontend & UI |
| --- | --- | --- |
| Tasks | - Speech API integration - Convert speech to structured data - Expense parsing - Save expense | - Microphone UI - Voice animation - Speech preview |
| Learn | - Speech recognition | — |

Tech Stack This Week

Backend: Speech-to-text service

Frontend: Web Speech API

## Week 15 — Prediction Module

|  | Member A — Backend & DevOps | Member B — Frontend & UI |
| --- | --- | --- |
| Tasks | - Prediction APIs - Forecast future savings - Forecast future expenses - Monthly prediction | - Prediction dashboard - Forecast charts - Trend analysis |
| Learn | - Simple ML concepts - AI API | — |

Tech Stack This Week

Backend: Forecasting logic / AI API

Frontend: Trend charts

## Week 16 — Deployment

|  | Member A — Backend & DevOps | Member B — Frontend & UI |
| --- | --- | --- |
| Tasks | - Docker & Docker Compose - Redis - CI/CD - Deploy backend - Swagger - Testing | - Deploy React app - Performance optimization - Responsive fixes - Animations - README - Screenshots - Video demo |
| Learn | - Docker - GitHub Actions - AWS - Render | — |

Tech Stack This Week

Backend: Docker, Docker Compose, GitHub Actions, AWS/Render, Swagger/OpenAPI

Frontend: Build optimization, Deployment (Vercel/Netlify)

Deliverable: Production-style, deployed full-stack application

# Final Tech Stack Summary

| Category | Technologies |
| --- | --- |
| Frontend | React 19, Vite, Tailwind CSS, Redux Toolkit, React Router DOM, Axios, React Hook Form, Recharts, Framer Motion, React Icons |
| Backend | Java 21, Spring Boot 3, Spring Security, JWT Authentication, Spring Data JPA, Hibernate, Bean Validation, JavaMail, Spring Scheduler, Lombok, Swagger/OpenAPI |
| Database | MySQL, Redis |
| AI & OCR | Gemini API (or OpenAI API), Tesseract OCR (free) or Google Cloud Vision API, Web Speech API (frontend) or Speech-to-Text service |
| DevOps & Tools | Git & GitHub, Docker & Docker Compose, GitHub Actions (CI/CD), Postman, Maven, IntelliJ IDEA / VS Code |

# Weekly Workflow (Repeat Every Week)

Monday

- Sprint planning (30 min)

- Break tasks into backend/frontend

- Create GitHub issues

Tuesday – Thursday

- Member A develops backend APIs

- Member B develops frontend UI

- Daily API contract sync (15 min)

Friday

- Integrate frontend with backend

- Fix integration bugs

- Update documentation

Saturday

- Testing

- Code review

- Merge to main branch

- Deploy to development environment

Sunday

- Buffer for pending tasks

- Plan next sprint

- Create demo video/screenshots if needed

# End-of-Roadmap Outcome

- 40–50 REST APIs

- Secure authentication and authorization

- Financial dashboards and analytics

- OCR-powered receipt scanning

- AI-driven financial insights

- Investment and budget management

- Voice-based expense entry

- Dockerized deployment and CI/CD

- Professional documentation and a polished portfolio project